SLPHC 2026

LOGISTICS MANAGEMENT SYSTEM

Complete Web Application Development & Functional Requirements Brief

Every Asset Counts. Every Movement is Traceable. End-to-end census asset accountability from source to final receiver, field custodian, return and disposition.

Prepared for

Statistics Sierra Leone

Sierra Leone Population and Housing Census 2026

Version 1.0  |  September 2026

# 1. Executive Summary

The SLPHC 2026 Logistics Management System is a secure, scalable, web-based command, control and accountability platform for managing all physical and IT-related assets used for Sierra Leone’s 2026 decennial Population and Housing Census. The system is designed to provide complete custody, movement, receipt, condition, status and accountability records from the original procurement or donor source through central storage, district distribution, field assignment, return, repair and final disposition.

Core operating principle No item should move without a transaction. No transaction should close without clear accountability for who authorized, released, witnessed, transported, received and now holds the item.

## 1.1 Primary Outcomes

Create one authoritative national register of census logistics assets and consumable stock.

Track every serialized asset using a unique SLPHC Asset ID, QR code/barcode and complete movement history.

Maintain immutable chain-of-custody records for release, witness, transport, receipt, current custodian and condition.

Manage procurement, receiving, warehousing, allocation, packing, dispatch, shipment, receipt, field assignment, return and reconciliation.

Treat Starlink connectivity kits as first-class census assets, including component-level management and operational status.

Send configurable in-app, SMS and email notifications for critical logistics events, approvals, delays and discrepancies.

Provide detailed national, regional, district, warehouse, shipment, custodian, witness, asset and audit reports with PDF/Excel/CSV export.

Provide management dashboards for asset readiness, distribution progress, accountability exceptions and connectivity status.

## 1.2 Recommended Product Name

| Full product name | SLPHC 2026 Logistics Command & Asset Management System |
| --- | --- |
| Short name | SLPHC Logistics |
| Tagline | Every Asset Counts. Every Movement is Traceable. |

# 2. Document Structure

| Section | Title |
| --- | --- |
| 3 | Scope and Asset Categories |
| 4 | Users, Roles and Governance |
| 5 | Core Application Modules |
| 6 | Asset Identification and Master Data |
| 7 | Chain of Custody and Transaction Model |
| 8 | Warehouse, Inventory and Reconciliation |
| 9 | Shipment, Dispatch, Receipt and Handover |
| 10 | Field Assignment and Census Kits |
| 11 | Starlink and Connectivity Management |
| 12 | Notifications: In-App, SMS and Email |
| 13 | Dashboards and Visualizations |
| 14 | Detailed Reports and Accountability |
| 15 | Security, Audit and Data Protection |
| 16 | Technology Architecture and APIs |
| 17 | Database Design |
| 18 | Business Rules |
| 19 | Bulk Import, Performance and Offline Readiness |
| 20 | Implementation Phases and Testing |
| 21 | Final AI Coding Instruction |

# 3. Scope and Asset Categories

The platform must support both serialized assets (tracked individually) and quantity-based inventory (tracked by stock movement). Asset categories must be database-driven so administrators can add new categories without code changes.

## 3.1 Major Serialized Assets

Android Tablets

Power Banks

Starlink Kits

Smartphones

Laptops

Desktop Computers

Servers

Routers

MiFi Devices / Modems

GPS Devices

Printers and Scanners

UPS Devices

Network Switches / Access Points

External Hard Drives

Other IT Equipment

## 3.2 Other Census Logistics

SIM Cards

SD Cards

Chargers and USB Cables

Tablet Cases

Census Bags

Reflective Jackets / Vests

ID Materials

Training Materials

Stationery

Furniture

Storage Boxes

Extension Cables

Charging Equipment

Solar Chargers

Power Equipment

Other census materials

Scale requirement The design should comfortably support 30,000+ Android tablets, 30,000+ power banks, thousands of SIM cards, Starlink kits, networking assets and millions of historical logistics transactions.

# 4. Users, Roles and Governance

Use configurable Role-Based Access Control (RBAC). Each role should see only the functions and geography required for its responsibilities.

| Role | Primary Access |
| --- | --- |
| System Administrator | Full system configuration, users, roles, permissions and technical settings. |
| National Logistics Director | National visibility, strategic approvals, readiness and executive reporting. |
| Logistics Manager | Operational control, approvals, allocations, exceptions and national reporting. |
| Central Warehouse Manager | Central receiving, inventory, packing, dispatch and reconciliation. |
| Regional Logistics Officer | Regional oversight and district escalation. |
| District Logistics Officer | District receipt, inventory, assignment, return and reconciliation. |
| Warehouse Officer | Goods receiving, scanning, packing, release and dispatch. |
| IT Asset Officer | Technical asset registration, condition, maintenance and replacement. |
| Starlink / Connectivity Officer | Starlink component, installation, connectivity and fault management. |
| Transport Officer | Shipment vehicles, drivers, transport details and delivery status. |
| Supervisor | Receipt and issuance of enumerator equipment; acknowledgement and returns. |
| Enumerator | View and acknowledge own assigned assets. |
| Auditor | Read-only access to transactions, reports, chain of custody and audit logs. |
| Senior Management | Dashboards, readiness indicators and reports only. |

## 4.1 Transaction Participants

| Participant Role | Purpose |
| --- | --- |
| AUTHORIZER | Approves the transaction before release where approval is required. |
| RELEASING_OFFICER | Physically releases the item or shipment. |
| RELEASE_WITNESS | Witnesses dispatch/release for configured categories or thresholds. |
| TRANSPORTER | Carries the shipment between locations. |
| RECEIVING_OFFICER | Receives and verifies the item at destination. |
| RECEIPT_WITNESS | Witnesses receipt for configured categories or thresholds. |
| INSPECTOR | Records technical or physical condition. |
| CUSTODIAN | Person currently accountable for the asset. |

# 5. Core Application Modules

| Module | Purpose |
| --- | --- |
| Dashboard | Executive national operations view, filters, KPIs, maps, alerts and readiness. |
| Asset Catalogue | Asset categories, types, brands, models and specifications. |
| Asset Register | Master serialized asset register, QR/barcodes and asset profile. |
| Procurement & Source | Suppliers, donors, procurement batches, purchase orders and acquisition. |
| Goods Receiving | Record items received from suppliers and inspect condition. |
| Warehouses | Central, regional, district and temporary storage locations. |
| Inventory | Current stock and transaction-driven balances by location. |
| Allocation | Allocate assets to regions, districts, centres, teams or individuals. |
| Packing | Create cartons, packages, consignments and predefined kits. |
| Shipments | Create, approve and track consignments. |
| Dispatch | Physical release with officers, witnesses, transport and waybill. |
| Receipts & Acknowledgement | Destination scanning, verification, discrepancies and digital receipt. |
| Transfers | Move assets between locations or custodians. |
| Census Kits | Predefined enumerator, supervisor and other standard kits. |
| Field Assignment | Issue equipment to supervisors, enumerators and other staff. |
| Returns | Record returned assets and return condition. |
| Maintenance & Repair | Faults, inspection, repair, replacement and maintenance history. |
| Lost / Damaged Assets | Incidents, investigation, disposition and accountability. |
| Stock Reconciliation | Physical count versus expected ledger balance. |
| Connectivity & Starlink | Starlink assets, components, installations and connectivity status. |
| Notifications | In-app, SMS and email notification centre, rules and delivery logs. |
| Alerts | Operational exceptions and critical issues. |
| Reports | Detailed accountability, logistics, readiness and audit reporting. |
| Users & Roles | Accounts, roles, permissions and geography scope. |
| Locations | Administrative hierarchy and logistics facilities. |
| Audit Logs | Immutable system activity and value-change history. |
| Settings | Notification, SMS, email, thresholds, readiness weights and system config. |

# 6. Asset Identification and Master Data

## 6.1 Asset ID Convention

| Tablet | SLPHC26-TAB-000001 |
| --- | --- |
| Power Bank | SLPHC26-PWB-000001 |
| Starlink Kit | SLPHC26-STR-000001 |
| Laptop | SLPHC26-LAP-000001 |
| Router | SLPHC26-RTR-000001 |
| Smartphone | SLPHC26-PHN-000001 |
| Server | SLPHC26-SRV-000001 |

## 6.2 Required Asset Fields

Asset ID, category, type, brand, manufacturer and model.

Serial number; IMEI 1/2; MAC address; SIM/phone number where applicable.

Storage, RAM, operating system and technical specifications where applicable.

Supplier, donor/source, purchase order, procurement batch and dates acquired/received.

Unit cost, currency, warranty dates and supporting documents.

Current status, current condition, current location and current custodian.

Region, district and field geography (SA/EA) when assigned.

Created by, created date, last updated and remarks.

## 6.3 QR Code / Barcode

Generate a QR code for every serialized asset. Scanning should open the asset profile and support goods receipt, inspection, packing, dispatch, shipment preparation, district receipt, stock verification, assignment, return, transfer, maintenance and disposal. QR codes should identify the internal Asset ID rather than exposing sensitive credentials.

# 7. Chain of Custody and Transaction Model

Non-negotiable design rule An asset cannot disappear from one location and appear in another. Every movement must be represented by a transaction and historical movement records must never be overwritten.

## 7.1 Transaction Data

Transaction ID and transaction type.

Asset ID or quantity-based item and quantity.

Previous location and new location.

Previous custodian and new custodian.

Authorized by, released by, release witness, transporter, received by, receipt witness and inspector where applicable.

Release date/time and receipt date/time.

Condition at release and condition at receipt.

Shipment, waybill, handover or incident reference.

Digital acknowledgements, signatures, photos, documents and remarks.

Discrepancy flag, investigation status and final resolution.

## 7.2 Asset Journey

Provide a dedicated Asset Journey page that visually reconstructs the complete life of a selected asset from procurement/source to current status. Each step should show date, time, responsible officer, witness, location, condition, transaction number and supporting documents.

Example journey Supplier → Central Warehouse → District Office → Supervisor → Enumerator → Supervisor Return → District Warehouse → Repair / Available / Disposal

## 7.3 Critical Asset Snapshot

| Field | Display Requirement |
| --- | --- |
| Current Status | Always visible on the asset profile. |
| Current Location | Warehouse, district, office or field location. |
| Current Custodian | Named person currently accountable. |
| Last Released By | Most recent releasing officer. |
| Last Received By | Most recent receiving officer. |
| Last Witness | Most recent applicable witness. |
| Last Movement Date | Timestamp of the most recent custody-changing transaction. |

# 8. Warehouse, Inventory and Reconciliation

Inventory must be ledger-driven. Users must not directly edit stock quantities without an approved adjustment transaction.

## 8.1 Inventory Ledger Events

| Transaction Type | Effect |
| --- | --- |
| RECEIPT | Adds stock at a location. |
| TRANSFER_IN | Adds stock received from another location. |
| TRANSFER_OUT | Removes stock moved to another location. |
| DISPATCH | Moves stock into shipment/in-transit state. |
| ASSIGNMENT | Moves custody to an individual. |
| RETURN | Returns custody/stock to a location. |
| DAMAGE | Moves asset to damaged/unavailable state. |
| LOSS | Moves asset to lost/unaccounted state. |
| ADJUSTMENT | Approved correction with reason and audit trail. |
| DISPOSAL | Final approved removal from active inventory. |

## 8.2 Stock Reconciliation Formula

Expected Closing Stock Opening Stock + Received + Transfers In + Returns − Transfers Out − Dispatched − Assigned − Lost − Damaged ± Approved Adjustments = Expected Closing Stock

Compare Expected Closing Stock with Physical Count and automatically calculate variance, shortage, excess, missing assets, unaccounted assets and damaged assets. Every variance requires an explanation and, where required, approval or investigation.

# 9. Shipment, Dispatch, Receipt and Handover

## 9.1 Shipment Record

Shipment number, waybill, source, destination, region and district.

Dispatch date, expected delivery, actual receipt and shipment status.

Dispatch officer, receiver, transport provider, driver, phone and vehicle registration.

Package count, asset count, quantity summary and serialized asset details.

Supporting documents, photos, remarks and approvals.

## 9.2 Shipment Statuses

Draft → Awaiting Approval → Approved → Packing → Packed → Dispatched → In Transit → Delayed / Partially Received → Received → Reconciled → Closed. Rejected and Cancelled should be available where appropriate.

## 9.3 Electronic Waybill

Generate a branded SLPHC 2026 Logistics Waybill PDF containing shipment details, source/destination, item list, quantities, serialized Asset IDs/serial numbers where applicable, driver/vehicle details, approval, release, witness, receipt fields, signatures and a QR code that opens the transaction.

## 9.4 Receipt and Reconciliation

Receiver scans or confirms items and quantities.

System compares quantity dispatched against quantity received.

Receiver records shortages, excess, damaged or incorrect items.

Photos and remarks can be attached.

Digital acknowledgement is captured.

Any variance automatically creates an exception and alert.

Example discrepancy 600 tablets dispatched; 598 received; variance = 2. Shipment remains open as a discrepancy until investigated, explained and formally resolved.

## 9.5 Handover / Takeover

Support direct asset handover between officers. Generate a printable Asset Transfer & Acknowledgement Certificate showing asset list, conditions, handed over by, received by, witness, authorization, date/time and QR code.

# 10. Field Assignment and Census Kits

## 10.1 Standard Kits

| Kit | Illustrative Contents |
| --- | --- |
| Enumerator Kit | 1 Android tablet; 1 power bank; 1 charger; 1 USB cable; 1 SIM card; 1 tablet case; 1 census bag; 1 reflective vest; ID materials. |
| Supervisor Kit | 1 Android tablet; 1 power bank; 1 charger; 1 SIM card; 1 supervisor bag; communication device; supervisory materials. |

## 10.2 Staff Assignment

Allow assignments to Enumerators, Supervisors, Data Quality Monitors, District Statisticians, District IT Officers, GIS Officers, Trainers and other census staff. Record Staff ID, name, role, region, district, SA, EA, phone, assets, issue date, expected return, actual return, condition issued/returned, releasing officer, receiving staff member, witness and digital acknowledgement.

Assignment rule A staff assignment becomes complete only after the recipient acknowledges receipt. An asset cannot be assigned to two people at the same time.

# 11. Starlink and Connectivity Management

Starlink must be treated as a major first-class census asset because district operational readiness depends on reliable connectivity. Create a dedicated Connectivity & Starlink module.

## 11.1 Starlink Asset Fields

Starlink Asset ID, kit/terminal ID, router serial number, power supply serial number, model and generation.

Account/service reference, supplier, procurement batch and date received.

Assigned region, district, office, current custodian and installation location.

GPS latitude/longitude, installation date, installer and activation date.

Service, subscription and connectivity status.

Last connectivity check, download speed, upload speed and latency.

Power source, backup power, condition, maintenance status, fault and replacement history.

## 11.2 Parent–Child Components

Represent each Starlink kit as a parent asset with child components such as Dish/Terminal, Router, Power Supply, Ethernet Adapter, Mount, Power Cable and other accessories. A failed router should be replaceable without replacing the entire kit record.

## 11.3 Connectivity Status Workflow

Received → Available → Allocated → In Transit → Received at District → Awaiting Installation → Installed → Awaiting Activation → Operational. Exception statuses include Intermittent, Offline, Faulty, Under Maintenance, Subscription Suspended, Damaged, Returned, Replaced and Decommissioned.

## 11.4 Starlink Dashboard KPIs

Total kits; allocated; delivered; installed; operational; offline; intermittent; faulty; awaiting installation.

Districts connected; districts without connectivity; national connectivity readiness percentage.

Map layer for operational, warning, critical and not-yet-installed locations.

# 12. Notifications: In-App, SMS and Email

Implement a centralized, provider-independent Notification and Communication Module. Notifications are event-driven and should never block a core logistics transaction if an external SMS or email service is temporarily unavailable.

## 12.1 Notification Channels

| Channel | Purpose |
| --- | --- |
| In-App | Primary operational notification centre and unread/priority alerts. |
| SMS | High-priority and critical operational notices requiring rapid attention. |
| Email | Detailed notifications, waybills, summaries, reports and escalation messages. |

## 12.2 Trigger Events

Shipment created, approved, dispatched, delayed or pending receipt.

Receipt confirmation and release-versus-receipt discrepancy.

Asset assignment acknowledgement and overdue return.

Lost, stolen, damaged or unaccounted asset.

Starlink offline, intermittent, faulty, pending installation or restored.

Low stock threshold breach.

Approval required, approved or rejected.

Stock reconciliation variance and unresolved investigation.

Scheduled daily district/national logistics summaries.

## 12.3 Priority Rules

| Priority | In-App | Email | SMS |
| --- | --- | --- | --- |
| Low | Yes | Optional | No |
| Medium | Yes | Yes | Optional |
| High | Yes | Yes | Yes |
| Critical | Yes | Yes | Yes |

## 12.4 Escalation

Escalation must be configurable. Example: an unresolved receipt can alert the District Logistics Officer first, then the Regional Officer, then the National Logistics Manager and finally senior management. Escalation windows must be database-configurable rather than hard-coded.

## 12.5 Provider Architecture

SMS service abstraction supporting REST API providers, SMPP gateways and approved telecom integrations.

Email service supporting SMTP and API-based providers.

All credentials stored in environment variables or a secrets manager; never exposed in frontend code or logs.

Use Redis + Celery (or equivalent) for queued delivery, retries and scheduled messages.

Maintain permanent communication delivery logs with recipient, channel, event, timestamp, provider response and status.

Recommended scheduled report Daily 7:00 AM Logistics Situation Report to senior management covering distribution progress, delayed shipments, outstanding receipts, missing/damaged assets, Starlink connectivity, reconciliation issues and overall readiness.

# 13. Dashboards and Visualizations

## 13.1 Executive Dashboard KPIs

Total Assets

Available

Allocated

In Transit

Delivered

Assigned

Pending Receipt

Returned

Damaged

Lost

Unaccounted

Active Alerts

## 13.2 Visualizations

Asset Category Summary (donut): Tablets, Power Banks, Starlink, Smartphones, Laptops, SIMs, Networking, Other.

Distribution Progress by Region and District using ranked bars/progress indicators.

Shipments Overview and shipment dispatch-versus-receipt trend over time.

Assets by Status and Recent Activities.

District distribution map with layers for asset distribution, shipment status, Starlink connectivity and readiness.

Accountability dashboard showing awaiting acknowledgement, release/receipt variance, assets with no current custodian, overdue returns and open investigations.

## 13.3 District Dashboard

Each district should have its own dashboard showing allocated, received, pending, assigned, available, returned, damaged, lost, pending receipts, Starlink status and district completion percentage. Users should be able to drill from counts to underlying asset records.

# 14. Detailed Reports and Accountability

Reporting objective For every asset and item movement, management or an auditor must be able to establish what moved, from where, to where, who authorized, who released, who witnessed, who transported, who received, who witnessed receipt, current status, current location and current custodian.

| Report | Purpose |
| --- | --- |
| Detailed Item Status Report | One row per serialized asset showing current status, location, custodian, last release/receipt/witness, dates, condition, shipment and discrepancy. |
| Asset Chain-of-Custody Report | Complete lifetime history of a selected asset from source/procurement to current disposition. |
| Asset Release Report | All items released from a location with officers, witnesses, authorization, transporter, condition and waybill. |
| Asset Receipt Report | All items received with quantities dispatched/received, variance, receiver, witness, condition and remarks. |
| Dispatch–Receipt Reconciliation | Compares dispatch quantity against received quantity and shows unresolved variances. |
| Asset Handover & Takeover Report | Officer-to-officer custody transfer with condition, authorization and witness. |
| Staff Asset Accountability Report | All assets currently assigned to a selected staff member plus issue/return history. |
| District Logistics Accountability Report | Allocated, dispatched, received, assigned, returned, damaged, lost and unaccounted by district. |
| Warehouse Accountability Report | Opening stock, receipts, releases, transfers, assignments, returns, physical count and variance. |
| Shipment Accountability Report | Complete accountability view for one shipment, including all parties and item-level reconciliation. |
| Witness Activity Report | All transactions witnessed by a selected person. |
| Current Asset Custody Report | Answers who currently holds each SLPHC asset. |
| Unaccounted / Exception Assets Report | Released-not-received, missing acknowledgement, unknown location, overdue return, lost or conflicting status. |
| National Asset Status Summary | National counts by operational/logistics status with drill-down. |
| Starlink Asset & Connectivity Report | Starlink custody, components, release/receipt/witness, installation and connectivity metrics. |
| Lost and Damaged Asset Report | Incident, custodian, location, witness, investigation, action and replacement status. |
| Returned Asset Report | Returner, receiver, witness, issue/return condition, damage identified and final status. |
| Full System Audit Report | User actions, record changed, old/new values, date/time, IP/device and reason. |
| Procurement & Supplier Reports | Supplier, purchase order, procurement batch, received quantities and outstanding balances. |
| National Logistics Readiness Report | Weighted readiness indicators and exceptions by national/region/district levels. |
| Notification Delivery Report | SMS/email/in-app message volume, delivery result, failed notifications and retries. |

## 14.1 Mandatory Report Fields

| Field Group | Required Information |
| --- | --- |
| Identity | Asset ID, item description, category, serial number/IMEI and quantity. |
| Movement | Source, destination, transaction type, shipment/waybill and dates/times. |
| Release Accountability | Authorized by, released by, release witness, condition at release. |
| Transport | Transporter/driver, vehicle and transport details where applicable. |
| Receipt Accountability | Received by, receipt witness, condition received, receipt time and acknowledgement. |
| Current Accountability | Current status, current location and current custodian. |
| Exception | Discrepancy, explanation, investigation status, action and resolution. |
| Evidence | Digital signatures/acknowledgements, photos, uploaded documents and remarks. |

## 14.2 Report Filters and Exports

Filters: date range, region, district, warehouse, asset category/type/status, shipment status, released by, received by, witness, authorized by, custodian, supplier, shipment, waybill, Asset ID, serial number and Staff ID.

Exports: online view, print, PDF, Excel and CSV.

Interactive drill-down from KPI → record list → asset profile → asset journey → supporting transactions/documents.

# 15. Security, Audit and Data Protection

HTTPS and secure API authentication.

JWT access tokens with refresh tokens and session expiration.

Strong password hashing and login attempt monitoring.

Role-based authorization on every protected API endpoint.

Rate limiting, input validation and protection from SQL injection/XSS/CSRF where applicable.

Secure file access and object storage controls.

Encrypted handling of sensitive secrets and credentials.

Regular database backups and recovery procedures.

Immutable audit logging for sensitive transactions.

Do not store Starlink, SMS or email service credentials in plain text.

## 15.1 Audit Record

Every important action should record user, role, action, affected record, previous value, new value, date, time, IP address where appropriate and device/browser where appropriate. Standard users must not be able to edit or delete audit history.

# 16. Technology Architecture and APIs

## 16.1 Recommended Stack

| Layer | Recommended Technology |
| --- | --- |
| Frontend | React + TypeScript + Tailwind CSS + shadcn/ui |
| Routing & Data | React Router + TanStack Query / React Query |
| Forms & Validation | React Hook Form + Zod |
| Charts & Icons | Recharts + Lucide Icons |
| Backend | Python + FastAPI + SQLAlchemy + Pydantic |
| Migrations | Alembic |
| Database | PostgreSQL |
| Queue / Jobs | Redis + Celery (or equivalent) |
| Object Storage | S3-compatible storage for waybills, photos, signatures and reports |
| Deployment | Docker + Docker Compose + Nginx |
| Hosting | Hetzner / Stats SL infrastructure / AWS / Azure or other secure environment |

## 16.2 API Structure

/api/auth
/api/users  /api/roles  /api/permissions
/api/locations  /api/regions  /api/districts
/api/assets  /api/asset-categories  /api/asset-types  /api/asset-components
/api/suppliers  /api/procurements  /api/goods-receipts
/api/warehouses  /api/inventory  /api/reconciliations
/api/allocations  /api/shipments  /api/dispatches  /api/receipts  /api/transfers
/api/staff  /api/assignments  /api/returns  /api/kits
/api/maintenance  /api/incidents
/api/starlink  /api/connectivity
/api/dashboard  /api/reports  /api/alerts
/api/notifications  /api/notification-rules  /api/notification-templates
/api/approvals  /api/audit

Use server-side pagination, filtering, sorting and search on all large datasets. Build reusable backend services and keep business logic separate from API controllers.

# 17. Database Design

Use normalized PostgreSQL tables with proper foreign keys, indexes and relational integrity. The inventory and custody model must be transaction-driven.

## 17.1 Suggested Tables

users, roles, permissions, user_roles, role_permissions

regions, districts, chiefdoms, sections, supervisory_areas, enumeration_areas

locations, location_types, warehouses

asset_categories, asset_types, asset_models, assets, asset_components, asset_status_history

suppliers, procurements, purchase_orders, goods_receipts, goods_receipt_items

inventory_transactions, allocations, allocation_items

shipments, shipment_items, shipment_documents, dispatches

receipts, receipt_items, transfers, transfer_items

staff, staff_roles, asset_assignments, asset_returns

kit_types, kit_components, issued_kits

maintenance_requests, maintenance_history

incidents, incident_items, investigations, asset_discrepancies

stock_counts, stock_count_items, reconciliations

starlink_assets, starlink_components, starlink_status_history, connectivity_checks

asset_transactions, transaction_items, transaction_participants, asset_custody_history, asset_condition_history

releases, release_items, handover_records, asset_acknowledgements, signatures

notification_templates, notification_rules, notifications, notification_recipients, notification_preferences, notification_escalations, notification_delivery_logs

alerts, approvals, documents, audit_logs

Ledger principle Current inventory and custody should be derived from immutable transactions. Avoid a design where users can directly overwrite stock balances or historical custodians.

# 18. Business Rules

An asset cannot be assigned to two people at the same time.

An asset cannot be dispatched if its current location does not match the shipment source.

A received asset changes custody to the confirmed destination/receiver only after receipt acknowledgement.

A lost asset cannot be available for assignment.

A damaged asset cannot be reassigned until repaired, inspected and returned to an available state.

A shipment cannot close until all discrepancies are resolved or formally approved as exceptions.

Every inventory change must create a transaction.

Audit records cannot be modified by standard users.

Receipt quantity must be compared with dispatched quantity.

Large-quantity or high-value transactions should support configurable approval and witness thresholds.

Asset IDs and serial numbers must be unique according to configured validation rules.

Staff must acknowledge receipt before an assignment is fully completed.

A serialized asset movement must not be considered complete until release and receipt information has been recorded.

For configured high-value assets, both release witness and receipt witness must be recorded before closure.

Every release/receipt discrepancy must remain open until investigated and formally resolved.

# 19. Bulk Import, Performance and Offline Readiness

## 19.1 Excel Import

Support Excel templates for assets, staff, locations, suppliers, procurement, district allocations, shipments, SIM cards and Starlink kits. Before committing an import, show rows uploaded, valid records, invalid records, duplicates, missing required fields and warnings. Allow users to download an error file and block invalid rows from being saved.

## 19.2 Bulk Operations

Select 1,000 tablets → allocate to a district.

Select 600 power banks → add to shipment.

Select hundreds of assets → assign to a training centre or field team.

Upload 25,000+ tablet records from Excel.

Scan hundreds of devices into a shipment without page slowdown.

## 19.3 Performance

Database indexes and optimized queries.

Server-side pagination, search, sorting and filtering.

Caching for dashboards and reference data.

Asynchronous background processing for long-running imports, reports and notifications.

Structured logging and monitoring.

## 19.4 Mobile / Offline Readiness

The web application must be responsive on desktop, laptop, tablet and mobile. Architect the frontend so a future Progressive Web App mode can support offline scanning, receipt, assignment, return and stock-count transactions that synchronize when connectivity is restored.

# 20. Implementation Phases and Testing

| Phase | Deliverables |
| --- | --- |
| Phase 1 – Foundation | Project structure, PostgreSQL, authentication, users, roles, permissions, locations and dashboard shell. |
| Phase 2 – Asset Management | Asset categories/types, registration, QR/barcode, global search, asset profile and Asset Journey. |
| Phase 3 – Warehouse & Inventory | Suppliers, procurement, goods receipt, warehouses, inventory transaction engine and stock balances. |
| Phase 4 – Distribution | Allocations, packing, shipments, dispatch, waybills, receipt and reconciliation. |
| Phase 5 – Field Logistics | Census kits, staff management, supervisor/enumerator assignment and returns. |
| Phase 6 – Starlink | Starlink register, components, district installations, status and connectivity dashboard. |
| Phase 7 – Accountability | Maintenance, loss/damage, incidents, witnesses, reconciliation, audit and alerts. |
| Phase 8 – Notifications | In-app, SMS, email, templates, rules, escalation, delivery logs and scheduled reports. |
| Phase 9 – Reporting & Intelligence | District/national dashboards, map, readiness score, detailed accountability reports and exports. |

## 20.1 Testing Requirements

Login, refresh token and permission enforcement.

Asset registration and duplicate Asset ID/serial prevention.

Shipment creation, approval, dispatch and receipt.

Inventory balance changes from each transaction type.

Release/receipt/witness capture and transaction closure rules.

Staff assignment and return.

Lost/damaged workflow and reconciliation variance.

Starlink status and component replacement.

SMS/email queue, retry, escalation and delivery logs.

Audit record generation and immutability.

## 20.2 Development Environment

Provide Docker Compose services for frontend, backend, PostgreSQL, Redis and Nginx. Include .env.example, database migrations, seed script, test data and a comprehensive README. A documented local startup flow should be provided, for example: docker compose up -d.

# 21. Final AI Coding Instruction

Copy this section into the coding AI The following instruction summarizes the mandatory build expectations and should be used as the implementation directive.

Build a production-quality web application called SLPHC 2026 Logistics Management System for Statistics Sierra Leone. The platform must provide end-to-end logistics management and complete asset accountability for the 2026 Population and Housing Census, including Android tablets, power banks, Starlink kits, smartphones, laptops, SIM cards, networking equipment and other census materials.

Use React + TypeScript + Tailwind CSS + shadcn/ui for the frontend, FastAPI + Python + SQLAlchemy + Alembic for the backend, PostgreSQL for the database, Redis/Celery (or equivalent) for background jobs, and S3-compatible object storage for documents, photos, signatures and reports.

Implement a transaction-based inventory and immutable chain-of-custody architecture. Every serialized asset must be traceable from procurement/source through receiving, warehouse, allocation, packing, shipment, dispatch, district receipt, field assignment, return, maintenance, loss/damage, replacement and final disposition. Never overwrite historical custody.

Every movement must identify the authorizing officer, releasing officer, release witness where required, transporter where applicable, receiving officer, receipt witness where required, current custodian, source, destination, date/time, condition, shipment/waybill and supporting evidence. High-value assets must support configurable mandatory witness requirements.

Starlink must be implemented as a first-class census asset with parent/child components, district installation details, current custodian, service/subscription status, connectivity status, GPS location, last check, download/upload speed, latency, fault and maintenance history.

Implement event-driven in-app, SMS and email notifications for shipment events, approvals, pending receipts, discrepancies, assignments, overdue returns, lost/damaged assets, Starlink outages, low stock and reconciliation issues. Use provider-independent SMS and email abstractions, queue delivery in the background, support retries and configurable escalation, and keep a permanent communication delivery log.

Implement detailed Asset Status, Asset Journey, Release, Receipt, Dispatch-vs-Receipt Reconciliation, Handover, Staff Accountability, District Accountability, Warehouse Accountability, Shipment Accountability, Witness Activity, Current Custody, Unaccounted Assets, Returns, Lost/Damaged Assets, Starlink Accountability, Notification Delivery and Full Audit reports. All reports must support filtering, drill-down, PDF, Excel, CSV and printing.

Design a professional national operations dashboard using Statistics Sierra Leone / SLPHC 2026 dark-blue branding, white cards, clean typography, responsive layouts, interactive charts, district maps and clear alert states. The application must work well on desktop, tablet and mobile.

Do not hard-code regions, districts, asset categories, workflow values, notification rules, escalation periods or readiness weights where they can be database-driven. Use RBAC, secure secrets handling, audit logging, robust validation, database indexes, server-side pagination, modular services and automated tests.

Begin with architecture, database models, authentication, RBAC, location hierarchy, asset catalogue/register and inventory transaction engine. Then implement Asset Journey, warehouses, shipments, receipts, field assignments, Starlink, notifications, accountability reports and executive dashboards. Verify each phase before proceeding.

# 22. Success Criterion

The system is successful when... A manager or auditor can select any tablet, power bank, Starlink kit, laptop, SIM or other census item and immediately determine its full history: source, approvals, releases, witnesses, transport, receipts, current location, current custodian, condition, status, discrepancies and supporting evidence.